## Time process PR4

This was 1 of the quickest projects to complete we had collected the materials be for we started and had arranged the extra people  power we needed.
- Clearing the ground of vegetation and levelling the site 2 days. 2 people
- Steel tubing for ground spikes and bending cutting of  the PVC piping  and installing 1 day. 2 people
- Timber work , steel work 1 day 5 people
- PVC cover preparation and installation 1 day  9 people. (we had time for tea and cake)
- Path started 1 day  (to be completed)
- Pond 2 hours 3 people